# AI Handbook: Architecting & Designing a SaaS App with AI

## What this handbook is

A practical playbook to build a properly architected, well-designed SaaS web app using AI assistants as specialized roles. It includes: - A step-by-step workflow (from idea → UX → UI → architecture → build → security → QA → launch) - Role definitions and handoff rules - Copy/paste prompts for each role - Checklists, stage gates, and acceptance criteria - Example templates you can reuse across products

## Limits, assumptions, and constraints (read before you start)

This handbook is optimized for a fast, professional “MVP → scalable SaaS” path using: - Vercel + Next.js (App Router) for web - Supabase (Postgres + Auth + RLS + Storage) as the default backend - Stripe for billing - Public API + Webhooks + Integrations-first mindset - File uploads + long-running jobs supported via a staged approach (see scaling routes)

Where this handbook’s defaults may be insufficient (you can still use it, but expect earlier architecture work): - Heavy real-time at scale (chat/streaming/collab editing) - High-compute pipelines (video, large OCR batches, large multi-step AI workflows) - Enterprise compliance on day 1 (SOC 2/ISO + SSO/SCIM + audit exports + DLP) - Hard data residency / multi-region active-active from the start

What you should not do (common “vibe coding” traps): - Put secrets in client code, logs, or localStorage - Skip RLS and “filter in the UI” for tenancy - Treat Stripe checkout as the source of truth (webhooks must be) - Build long-running processing inside Vercel request handlers - Accept large AI code dumps without gates (tests, security validation, review)

## How to use this handbook

- Create separate chats (or separate sections in the same chat) for each role to avoid drift.

- Keep one “Source of Truth” document: Shared Design Brief (1 page).

- Work in versions: v0 (draft) → v1 (reviewed) → v2 (implemented).

Recommended chat setup: - Chat A: [Product] — Design Brief - Chat B: [Product] — UX - Chat C: [Product] — UI - Chat D: [Product] — Architecture - Chat E: [Product] — Build (Claude Code / IDE) - Chat F: [Product] — QA / Critic

# Default Stack Profile (Optimized for Vercel)

## Baseline stack (recommended)

- Frontend: Next.js (App Router) + TypeScript

- UI: Tailwind CSS + shadcn/ui

- Auth + DB: Supabase (Postgres + Auth + Storage + RLS)

- Billing: Stripe (subscriptions, trials, coupons, webhooks)

- Deploy: Vercel (preview deployments + env vars)

- Observability: Sentry (errors) + PostHog or GA4 (events)

## Reference architecture (MVP-safe)

Client (Next.js) - Server Components for data fetching where possible - Client Components only for interactive UI - Route groups: marketing vs app

Backend (Supabase + Next.js server actions / route handlers) - Supabase Postgres as system-of-record - RLS policies enforce tenant isolation - Next.js route handlers for Stripe webhooks

Billing (Stripe) - Product/Price → maps to plans in DB - Checkout + Customer portal - Webhooks update subscription state in DB

## Repository structure (suggested)

- app/(marketing)/... marketing pages

- app/(app)/... authenticated app

- app/api/stripe/webhook/route.ts webhook handler

- components/ shared UI components

- components/ui/ shadcn components

- lib/ helpers (supabase client, stripe, utils)

- db/ SQL migrations and seed scripts

- types/ shared types

## Non-negotiable engineering standards (for “properly architected”)

- TypeScript everywhere, strict mode

- Centralized design tokens + component variants

- RLS for multi-tenant data protection

- Stripe webhook is the source of truth for subscription status

- Every screen implements: loading/empty/error/validation states

- Preview deploys for every PR/branch (Vercel)

# Part 0 — Business Inputs (from research → build-ready brief)

## Stage -1 — Business One-Pager (from your research & business plan)

Owner: Product Lead (you) + AI as “Product Strategist”

Goal: Convert your validated research into a crisp one-pager that becomes the foundation for UX/UI and architecture.

Inputs you can provide: - Research notes (problem evidence, willingness to pay, target segments) - Business plan (positioning, pricing assumptions, GTM) - Competitive notes

Deliverable: Business One-Pager (1 page) - Problem + urgency (evidence) - ICP (who, where, why now) - Solution (what it does / doesn’t) - Differentiation - Revenue model + pricing hypothesis - MVP scope + exclusions - Risks/unknowns + validation plan

Exit criteria: - ICP + money action are unambiguous - MVP scope is tight enough to ship - Risks and validations are listed

# Part 1 — Workflow Overview (end-to-end)

## Stage 0 — Shared Design Brief (1 page)

Owner: Product Lead (you) + AI as “Design Lead”

Goal: Align UX + UI + engineering early.

Deliverable: A 1-page brief used verbatim in all subsequent role chats.

Exit criteria: - Clear target user + #1 money action - Screen list for MVP - Constraints + stack direction - Competitors and what to copy/avoid

Checkpoint questions (answer once, keep in the brief): - Tenant model: single workspace per user, or multi-workspace per user? - Roles/permissions needed for MVP (owner/admin/member/viewer)? - Billing: seat-based or usage-based? free trial vs freemium vs paid-only? - Activation moment: what is “time-to-value” in < 5 minutes? - Core data objects (top 3 entities) - Required integrations (email, calendar, Slack, Zapier, etc.) - Emails Day 1: magic links, invites, receipts? (yes/no) - Storage: will users upload files in MVP? (yes/no) - Background jobs: any async work (imports, AI processing, reports)? (yes/no) - Audit trail: do you need “who did what” logs for B2B trust? (yes/no) - Data export: CSV export required for MVP? (yes/no) - Support: contact form only vs in-app chat? - Data sensitivity (PII?) + retention expectations - Compliance expectations (GDPR basics now, SOC2 later, etc.)

## Stage 1 — UX Package

Owner: UX Designer role

Goal: Make the product intuitive and conversion-focused.

Deliverables: - Site map (IA) - Primary flows (money path + onboarding + returning user) - Wireframes (screen-by-screen) - Interaction notes + states - Microcopy pack

Exit criteria: - Every core screen has loading/empty/error/validation states - Happy path is ≤ 8–12 steps - Clear activation moment and instrumentation points

## Stage 2 — UX Critic Pass (optional but recommended)

Owner: UX Critic role

Goal: Catch friction before visuals.

Deliverables: Ranked list of issues + fixes.

Exit criteria: v2 UX package incorporates top fixes.

## Stage 3 — UI System + Screen Specs

Owner: UI Designer role

Goal: Make it premium, consistent, and buildable.

Deliverables: - 2–3 visual directions - Design tokens (type, color, spacing, radius, shadows) - Component inventory + states - High-fidelity screen specs (layout + components + copy)

Exit criteria: - Component set covers all screens - Accessibility basics (focus states, contrast, target sizes) - Clear dev handoff notes per screen

## Stage 4 — Architecture & Technical Design

Owner: Solution Architect role (or “Fractional CTO review”)

Goal: Avoid painting yourself into a corner while staying MVP-fast.

Deliverables: - System design overview (modules, boundaries) - Auth/roles/tenancy approach - Data model (tables/entities) - API outline (routes, contracts) - Non-functional basics (security, logging, performance)

Exit criteria: - Decisions recorded (ADR-style) - Data model supports MVP + likely v2 - Clear build plan (milestones)

## Stage 5 — Build (Implementation)

Owner: Builder role (Claude Code / your IDE)

Goal: Convert specs into working product.

Deliverables: - Repo scaffold - UI components + pages - Backend endpoints + DB - Billing - Analytics events

Exit criteria: - MVP flows work end-to-end - Errors/states implemented - Acceptance criteria met

## Stage 6 — QA, Polish, Launch

Owner: QA/Design QA role

Deliverables: - Test checklist - Bug list + severity - Performance pass - Launch checklist

# Part 2 — Roles (what each AI role does)

## Role: Product/Design Lead (brief owner)

- Produces the Business One-Pager and Shared Design Brief

- Keeps vocabulary consistent

- Enforces scope and success metrics

## Role: UX Designer

- IA, flows, wireframes, microcopy, states

- Optimizes time-to-value + conversion

- Adds abuse/misuse considerations into UX (e.g., permissions, error states)

## Role: UI Designer

- Visual direction, tokens, components, hi-fi specs

- Preserves UX structure; suggests changes only with strong rationale

## Role: UX Critic / Design QA

- Finds friction, missing states, accessibility gaps

- Produces prioritized fixes

## Role: Solution Architect

- Tenancy/roles, data model, API boundaries, infra choices

- Provides build plan and tradeoffs

## Role: Security Validator (AppSec)

Purpose: Make “vibe coding” reliable by validating security continuously—not at the end.

What this role does: - Threat-model light: assets, actors, trust boundaries, top abuse cases - Validates authN/authZ, tenant isolation (RLS), secure defaults - Reviews API surfaces, input validation, rate-limiting approach - Checks secrets handling, logging hygiene, and data exposure risks - Creates security acceptance criteria per stage

## Role: Fractional CTO Reviewer (optional)

- Sanity checks architecture, security, scaling assumptions

- Advises when you need stronger engineering leadership

## Role: Builder (Claude Code)

- Implements spec with minimal deviation

- Writes clean, maintainable code + tests

## Role: QA + Release Manager

- Runs end-to-end checks (UX, functionality, billing)

- Coordinates test passes + release checklist

# Part 3 — Handoff Rules (prevents drift)

## UX → UI handoff

UI must receive: - Shared Design Brief - IA + flows - Wireframes per screen - Required components

Rule: - UI may not change flows/IA unless it reduces steps/confusion or fixes a usability issue. Any change must be listed as: “Proposed UX change + reason + impact.”

## UI → Engineering handoff

Engineering must receive: - Tokens + components - Screen-by-screen specs - States + acceptance criteria

# Part 4 — Prompts (copy/paste)

## Prompt X — Repo/Docs Setup (run once per project, in Claude Code)

Use this to make the handbook practical: it creates /docs, adds strict CI gates, links the local folder to your private GitHub repo, and adds the PR template.

[ROLE: REPO STEWARD — Project folder + GitHub linking + strict gates]

Goal: Prepare a local project folder and a GitHub-linked repo structure so all artifacts and code stay organized and safe.

First ask me:
1) What is the local project folder path?
2) Paste the GitHub repo URL (private).
3) Confirm we use npm + Node 20 (default yes).

Then do:
A) Initialize git in the project folder (if not already a repo)
B) Set remote origin to the repo URL
C) Ensure `.gitignore` includes:
   - `.env*`, `*.pem`, `*.key`, `**/supabase/.env*`, and common build outputs
D) Create folders:
   - docs/
   - docs/adr/
   - docs/security/
   - docs/api/
   - docs/ops/
   - docs/release/
   - .github/
E) Create `docs/README.md` index linking to each artifact file
F) Create `.github/pull_request_template.md` using the handbook template
G) Create `.github/workflows/ci.yml` with strict gates:
   - lint + typecheck
   - secret scanning (gitleaks)
H) Create placeholder docs files (empty but correctly named)
I) Create initial commit and push to `main`
J) Print next steps for strict gating:
   - create a feature branch for each change
   - open PRs
   - merge only when CI + Vercel preview are green
   - enable branch protection on main if available

Important rules:
- Do not put any secrets in the repo.
- Never store customer BYOK keys in client code.

## Prompt Y — Doc Librarian (turn chat outputs into Markdown files)

(turn chat outputs into Markdown files) (turn chat outputs into Markdown files) Run after each stage to convert outputs into files under /docs.

[ROLE: DOC LIBRARIAN — Save artifacts to /docs]

Input:
- Local project folder path
- The artifact content (I will paste it)

Task:
- Create/overwrite the correct file under /docs
- Keep formatting clean Markdown
- Update docs/README.md links if new files are added

Artifact mapping:
- Business One-Pager → docs/business-one-pager.md
- Design Brief → docs/design-brief.md
- Threat Model → docs/security/threat-model.md
- Security Acceptance → docs/security/security-acceptance.md
- ADRs → docs/adr/ADR-xxx-*.md
- UX Package → docs/ux-package.md
- UI Specs → docs/ui-specs.md
- Architecture Notes → docs/architecture.md
- Public API Spec → docs/api/public-api.md
- Webhooks Spec → docs/api/webhooks.md
- Admin Console IA → docs/ops/admin-console.md
- QA/Release → docs/release/qa-release.md

Ask for anything missing, then execute.

## Prompt 0 — Stage -1: Business One-Pager (from research & business plan)

[ROLE: PRODUCT STRATEGIST — Turn research into a 1-page plan]

You are my product strategist for a B2B SaaS. I will paste research notes and/or a business plan. Your job is to convert it into a crisp Business One-Pager that is build-ready for UX/UI and architecture.

Rules:
- Ask at most 10 clarifying questions. If missing info, make assumptions and label them.
- Keep the final output to ~1 page (300–600 words) + bullets.
- Use my evidence and highlight where evidence is weak.

INPUTS:
<<<
PASTE RESEARCH / BUSINESS PLAN HERE
>>>

OUTPUT (exact headings):
1) Problem & Urgency (evidence)
2) ICP (who, where, why now)
3) Solution (what it does / does not do)
4) Differentiation (vs alternatives)
5) Revenue Model + Pricing Hypothesis
6) #1 Money Action
7) MVP Scope (must-have) + Explicit Exclusions
8) Key Risks / Unknowns + Validation Plan
9) Success Metrics (activation, retention, conversion)

Start with your clarifying questions, then produce the One-Pager.

## Prompt A — Stage 0: Shared Design Brief (1 page)

You are my Product Design Lead for a B2B SaaS. Your task is to create a crisp, 1-page “Shared Design Brief” that I will reuse verbatim with two separate AI roles (UX Designer and UI Designer). The brief must be structured, unambiguous, and optimized to prevent scope drift.

Rules:
- Ask me ONLY the minimum questions required (max 8). If something is missing, propose sensible assumptions and clearly label them as assumptions.
- Keep the final brief to ~1 page (aim for 250–500 words) plus bullets.
- Use clear headings and short bullets, no filler.
- Incorporate the Stage 0 checkpoint questions (tenancy, roles, billing, emails, storage, background jobs, audit trail, exports, support).

Output format (exact headings):
1) SaaS One-Liner
2) Target Users (primary persona, company size, context)
3) #1 Money Action (revenue driver)
4) Top 3 JTBD
5) Key Screens / Pages (MVP)
6) Core User Journey (happy path, 6–10 steps)
7) Constraints & Non-Negotiables (stack, deadline, must-keep, brand)
8) Competitors / Inspirations (3–5): what to copy (pattern) / what to avoid
9) Success Metrics

Now do this in two passes:
PASS A — Ask your max-8 clarifying questions.
PASS B — Then produce the completed 1-page Shared Design Brief using my answers + your stated assumptions.

Start with PASS A now.

You are my Product Design Lead for a B2B SaaS. Your task is to create a crisp, 1-page “Shared Design Brief” that I will reuse verbatim with two separate AI roles (UX Designer and UI Designer). The brief must be structured, unambiguous, and optimized to prevent scope drift.

Rules:
- Ask me ONLY the minimum questions required (max 8). If something is missing, propose sensible assumptions and clearly label them as assumptions.
- Keep the final brief to ~1 page (aim for 250–500 words) plus bullets.
- Use clear headings and short bullets, no filler.

Output format (exact headings):
1) SaaS One-Liner
2) Target Users (primary persona, company size, context)
3) #1 Money Action (revenue driver)
4) Top 3 JTBD
5) Key Screens / Pages (MVP)
6) Core User Journey (happy path, 6–10 steps)
7) Constraints & Non-Negotiables (stack, deadline, must-keep, brand)
8) Competitors / Inspirations (3–5): what to copy (pattern) / what to avoid
9) Success Metrics

Now do this in two passes:
PASS A — Ask your max-8 clarifying questions.
PASS B — Then produce the completed 1-page Shared Design Brief using my answers + your stated assumptions.

Start with PASS A now.

## Prompt B — Stage 1: UX Package

[ROLE: UX DESIGNER — Principal SaaS UX (10+ years)]

You are my Principal UX Designer for a B2B SaaS web app. Your job is to produce an implementation-ready UX package: information architecture, primary flows, wireframes, and microcopy. Optimize for clarity, time-to-value, and conversion to the #1 money action.

Non-negotiables:
- Ask at most 8 clarifying questions. If info is missing, make reasonable assumptions and label them clearly.
- Keep it practical for building (Next.js/React is fine). Use consistent screen names and terminology.
- Every key screen must include states: loading, empty, error, validation, and permission-denied (if roles exist).

INPUTS:
1) Shared Design Brief:
<<<
PASTE BRIEF HERE
>>>

DELIVERABLES (use these exact headings):
1) Assumptions (if any)
2) Information Architecture (Site Map)
3) Personas + Top JTBD
4) Core User Journeys (Flows)
   - Money Path (8–12 steps)
   - First-time onboarding (+ rescue paths)
   - Returning user flow
5) Screen-by-Screen Wireframes (text-based)
   For each screen: purpose, layout blocks, components, CTAs, interaction notes, states
   Required screens: Landing, Signup/Login, Onboarding (2–4 steps), Dashboard, Key Feature, Billing, Settings
6) UX Microcopy Pack (CTAs, labels, helper text, empty/error)
7) Instrumentation Suggestions (events)
8) Open Questions / Risks

Start with the Site Map + the Money Path flow first.

## Prompt C — Stage 2: UX Critic

[ROLE: UX CRITIC — Ruthless Usability + Accessibility Review]

You are a critical UX reviewer for B2B SaaS. Find friction and gaps in the UX package below and propose concrete improvements.

Rules:
- Focus on the highest-impact fixes.
- For each issue: problem, why it matters, where it happens, exact fix.

INPUT:
<<<
PASTE UX OUTPUT HERE
>>>

OUTPUT:
1) Top 10 High-Impact Issues (ranked) with effort (S/M/L) and impact
2) Flow optimization (step reductions + rescue paths)
3) States & edge cases audit
4) Copy & label clarity (before/after)
5) Practical accessibility checks
6) 5 quick user tests to validate assumptions

## Prompt D — Stage 3: UI System + Screen Specs

[ROLE: UI DESIGNER — Principal SaaS UI/Visual]

You are my Principal UI/Visual Designer for a B2B SaaS. Your job is to translate the provided UX wireframes into a premium, consistent, buildable interface.

Rules:
- Preserve the UX structure and flows. Only propose UX changes if they reduce steps or remove confusion.
- Provide a scalable design system (tokens + components) suitable for Tailwind/shadcn style implementation.
- Include responsive rules + states (hover/focus/disabled/loading/empty/error).

INPUTS:
1) Shared Design Brief:
<<<PASTE BRIEF>>>
2) UX Package (IA/flows/wireframes):
<<<PASTE UX OUTPUT>>>

DELIVERABLES:
1) Visual directions (2–3) + rationale
2) Design tokens (color, typography scale, spacing, radius, shadows)
3) Component inventory + states
4) Screen-by-screen UI specs (layout, components, copy, responsive)
5) Accessibility notes (contrast, focus, hit targets)
6) Proposed UX changes (if any) with justification

## Prompt E — Stage 4: Solution Architect (MVP-safe architecture)

[ROLE: SOLUTION ARCHITECT — Next.js + Supabase + Stripe on Vercel]

Design a pragmatic architecture for this SaaS that ships fast but won’t block scaling.

Constraints:
- Deploy on Vercel
- Next.js App Router + TypeScript
- Tailwind + shadcn/ui
- Supabase Postgres + Auth + RLS (tenant isolation)
- Stripe subscriptions + webhooks as source of truth

INPUTS:
- Shared Design Brief
- Final UX + UI specs

OUTPUT (use these headings):
1) Architecture overview (modules/boundaries)
2) Tenancy model + roles/permissions (RLS strategy)
3) Data model (tables + key fields + relationships)
4) API outline
   - Next.js route handlers/server actions boundaries
   - Read/write patterns and pagination
5) Stripe billing design
   - products/prices mapping
   - checkout flow
   - customer portal
   - webhook events handled + DB updates
6) Security baseline
   - RLS policies overview
   - secrets/env vars
   - rate limiting approach
   - file upload constraints (if any)
7) Observability
   - logging strategy
   - error tracking
   - audit events (optional)
8) Deployment plan
   - envs: local/dev/preview/prod
   - migrations
   - rollback strategy
9) Risks/tradeoffs + safe MVP shortcuts
10) Build plan (milestones + order of implementation)

## Prompt F — Stage 5: Build Prompt (Claude Code)

You are my senior full-stack engineer. Implement the app according to the provided UI specs, architecture notes, and security acceptance criteria.

Stack:
- Next.js App Router + TypeScript
- Tailwind + shadcn/ui
- Supabase (Auth + Postgres + RLS)
- Stripe billing + webhook
- Deployed on Vercel

Rules:
- Do not invent new UX. Follow the screen specs and component inventory.
- Implement states (loading/empty/error/validation) everywhere.
- Keep code clean, typed, and modular.
- Prefer server components for data fetching; use client components only when needed.
- No secrets in code. All secrets via env vars. Don’t log PII.

Inputs:
- UI specs (tokens/components/screens)
- Architecture outline (data model + APIs + RLS + billing)
- Security checklist (from Security Validator role)

Tasks:
1) Scaffold repo
2) Install Tailwind + shadcn/ui and set global theming tokens
3) Configure Supabase clients (server + browser) and Auth
4) Implement navigation layouts (marketing vs app)
5) Build shared components and variants
6) Implement pages in this order: onboarding → dashboard → key feature → billing/settings
7) Implement DB schema + RLS policies + migrations
8) Implement Stripe checkout + webhook + customer portal
9) Add analytics events and error tracking
10) Add smoke tests + CI checks (lint/typecheck)
11) Provide run instructions and deployment notes

## Prompt G — Security Validator (run at every stage)

[ROLE: SECURITY VALIDATOR — Practical AppSec for SaaS]

You are my security validator. Your job is to keep this project safe while moving fast.

Inputs I will provide (depending on stage):
- Business One-Pager / Shared Design Brief
- UX flows and wireframes
- UI specs
- Architecture outline
- Code snippets or repo summaries

Output requirements:
- Give a prioritized list of risks and exact fixes.
- Produce security acceptance criteria that become part of “Definition of Done.”
- Focus on authN/authZ, tenant isolation, data exposure, injection risks, secrets, logging, and abuse cases.

Stage-based output (use these headings):
1) Threat model (light): assets, actors, trust boundaries
2) Top abuse cases (5–10)
3) Security requirements for this stage (checklist)
4) High-risk areas to review in implementation
5) Test plan: how to validate security (manual + automated)
6) Open questions (what must be decided)

Start by asking any missing questions (max 10), then provide the outputs.

## Prompt H — Final QA + Release Review

[ROLE: QA + RELEASE MANAGER]

You are my QA and release manager. Validate that the MVP meets UX, UI, security, and billing acceptance criteria.

Inputs:
- UX package v2
- UI specs
- Architecture summary
- Build summary (what’s implemented)

Output:
1) End-to-end test checklist (by user journey)
2) Screen/state checklist (loading/empty/error/validation)
3) Billing checklist (trial/upgrade/cancel/portal/webhooks)
4) Security checklist (tenant isolation, authZ, rate limiting approach, secrets, logging)
5) Accessibility quick pass
6) Performance quick pass
7) Launch checklist + rollback plan
8) Post-launch monitoring plan (what dashboards/logs to watch)

# Part 5 — Checklists & Checkpoints (what “done” looks like)

## Global checkpoints (apply at every stage)

- Single source of truth: Shared Design Brief exists and is current

- Vocabulary locked: key terms are consistent across UX/UI/engineering

- States covered: loading/empty/error/validation/permission (where applicable)

- Versioning: v1/v2 changes are listed with rationale

- Buildability: every screen spec maps to components you can implement

- Security threaded through: Security Validator has reviewed the current stage

## Stage gates (don’t proceed until these are true)

### Gate -1 — Before UX starts (Business One-Pager complete)

- Problem evidence and ICP are clear

- #1 money action defined

- MVP scope and exclusions defined

- Key risks/unknowns + validation plan written

### Gate A — Before UI work starts (UX complete)

- IA approved

- Primary money path flow approved

- Wireframes cover MVP screens

- Edge cases listed

- Security review: abuse cases and permission model considered

### Gate B — Before coding starts (UI + Architecture complete)

- Tokens + component inventory complete

- Hi-fi screen specs include responsive + states

- Tenancy/roles approach decided

- Data model + API outline documented

- Stripe plan mapping + webhook plan documented

- Security review: RLS strategy, webhook security, secrets, logging rules

### Gate C — Before launch

- Billing works end-to-end (trial/upgrade/cancel)

- RLS policies validated for tenant isolation

- Analytics events firing

- Error tracking enabled

- Basic performance + accessibility pass done

- Security review: authZ checks, tenant isolation tests, basic abuse resistance

## Stage -1 checklist — Business One-Pager

- Problem + urgency written with evidence

- ICP and segment boundaries clear

- Revenue model + pricing hypothesis stated

- MVP scope tight + exclusions explicit

- Risks/unknowns listed + validation actions

## Stage 0 checklist — Shared Design Brief

- One-liner + target users clear

- #1 money action defined

- 3 JTBD written as outcomes

- MVP screens listed

- Constraints and stack direction stated

- Competitors: patterns to copy/avoid

- Success metrics identified

- Checkpoint questions answered (tenancy/roles/billing/auth options/emails/storage/jobs/audit/export/support/integrations)

- Admin Console scope decided (customer admin vs internal super admin)

- Public API + webhook scope stated (MVP vs Phase 1)

- File upload needs stated (types/sizes/retention/deletion)

- BYOK needs stated (providers, rotation, access model)

## Stage 1 checklist — UX Package

- IA covers public + app + settings

- Money path defined (8–12 steps)

- Wireframes for each MVP screen

- States defined (loading/empty/error/validation)

- Microcopy pack provided

- Instrumentation points listed

- Security notes included (abuse cases, permissions, sensitive data handling)

## Stage 3 checklist — UI System

- Tokens defined

- Components cover all screens

- Responsive rules defined

- States designed

- Dev notes per screen

- Security UI considerations included (permissions, safe error messaging, upload constraints)

## Stage 4 checklist — Architecture

- Tenancy + roles decided (and enforced with RLS)

- Data model documented (tables, relationships)

- API outline documented (route handlers/server actions)

- Stripe integration plan documented (checkout + portal + webhooks)

- Security basics included (RLS, secrets, rate limiting approach)

- Observability included (logs + error tracking)

- Build milestones defined

## Stage 5 checklist — Build (Next.js + Supabase + Stripe)

- Repo scaffolded (Next.js App Router + TS)

- Tailwind + shadcn/ui installed and themed

- Supabase configured (Auth, DB, Storage if needed)

- RLS policies implemented and tested

- Stripe checkout + webhook endpoint working

- Core pages implemented in order: onboarding → dashboard → key feature → billing/settings

- States implemented for every key screen

- Basic automated checks (lint/typecheck) and at least smoke tests

- Vercel preview deployments enabled

- Security basics implemented (authZ checks, safe logging, secrets in env vars)

## Stage 6 checklist — Launch

- Analytics events verified (activation + upgrade intent)

- Error tracking enabled (Sentry)

- Performance sanity checks (bundle size, slow queries)

- Basic accessibility pass (focus, forms, contrast)

- SEO basics for marketing pages (title/description, sitemap if needed)

- On-call plan (where to look for errors + rollback steps)

- Security sign-off checklist completed (tenant isolation, authZ, webhook validation)

(lightweight)

## Example: Competitor notes format

- Competitor A: Copy this pattern (e.g., dashboard filters + saved views). Avoid this (too many modals, unclear labels).

## Example: JTBD format

- “When I ____, I want to ____, so I can ____.”

## Example: Money path format

- Entry → value discovery → activation moment → upgrade decision → checkout → success state

# Part 7 — How to Actually Use Sections 7, 8, and 9 (Practical Operating System)

Sections 7 (decisions + scale), 8 (security), and 9 (templates) are not “reading material.” They are a set of artifacts + prompts + gates you run at specific moments.

## 7.0 Quick-start (what you do, in order)

This is the minimum reliable path to reduce rework and technical debt.

### One-time project setup (Day 0)

- Generate Business One-Pager (Prompt 0)

- Generate Shared Design Brief (Prompt A)

- Run Security Validator (brief-level) (Prompt 8A)

- Generate ADR set (Prompt 7A)

### Design and architecture (before you code)

- Generate UX Package (Prompt B) → UX Critic (Prompt C) → update UX to v2

- Generate UI Specs (Prompt D)

- Run Security Validator (architecture-level) (Prompt 8B)

- Generate Solution Architecture (Prompt E)

- Run Scale Readiness Check (Prompt 7B)

### Build loop (repeat for every feature slice)

- Implement one vertical slice (Prompt F)

- Run Diff-based Security Review (Prompt 8C)

- Run a mini QA pass (screen states + journey) before moving to next slice

### Release

- Run Final QA + Release Review (Prompt H)

## 7.0.1 Which parts you use depending on your app type

### If it’s a single-function micro-SaaS (single user, minimal roles)

Still do: - Business One-Pager → Design Brief → ADRs → Security Threat Model Light But you can simplify: - Tenancy = single-user - Roles = owner + optional internal Super Admin - RLS still matters if you have any shared tables or public API

### If it’s multi-tenant B2B (workspaces + invites)

Do the full flow and lock early: - workspace_id everywhere + RLS - roles/permissions - billing mapping - API keys/webhooks

## 7.0.2 Artifact tracker (what you produce and where to store it)

Store these in your Google Doc first (Part 9 shows a structure), then optionally mirror to GitHub /docs. - Business One-Pager v1 - Design Brief v1 - Threat Model Light v1 - ADR-001..ADR-005 v1 - UX Package v1 → v2 - UI Specs v1 - Architecture Notes v1 - Security Acceptance Criteria v1 - QA + Release checklist v1

## 7.1 When decisions happen (decision timing map)

Use this section like a calendar. The goal is to decide important things at the last responsible moment—but not after you’ve built on top of the wrong assumption.

### Gate -1 (before UX): product clarity

Run: Prompt 0 Lock: - ICP, problem evidence, pricing hypothesis, #1 money action

### Gate A (before UI): UX is stable

Run: Prompt B → Prompt C Lock: - IA + flows + wireframes v2

### Gate B (before coding): architecture-critical decisions

Run: Prompt 7A (ADRs) + Prompt 8B (security) + Prompt E (architecture) Lock: - tenancy + roles - RLS strategy - API keys + webhooks model - uploads + processing model - Stripe webhook design

### Gate C (before launch): operational readiness

Run: Prompt H + security checks Lock: - billing + webhooks verified - tenant isolation tests - logs/monitoring available

## 7.1.1 “If I’m not sure, what do I do?” (practical rule)

- If the decision affects data model (workspace_id, membership, ownership): decide before coding.

- If the decision affects security (keys, uploads, webhooks, authZ): decide before coding.

- If the decision affects look & feel only: can iterate later.

- If the decision affects core user flow: decide during UX stage.

## 7.2 Make scalability show up in UX/UI prompts (so it’s buildable)

If you want “beyond MVP,” you must force these into early specs:

### A) Admin Console as a designed product surface

You said you want an admin area. Treat it as two layers: - Customer Admin (tenant admin): members/roles, billing, API keys, integrations, webhooks, usage/limits - Internal Super Admin (your ops): tenant/user search, subscription status, support actions, process/jobs monitor, webhook delivery logs, incident/error overview

Prompting rule: Every time UX/UI outputs screens, require: - “Where does this live: App vs Customer Admin vs Super Admin?”

### B) Integrations-first surfaces

Even in MVP, design for: - API keys (create/rotate/revoke/scopes) - Webhook endpoints (signing secret, test event, delivery history) - Integration connections (OAuth/token status) and failure recovery

### C) Uploads + processing

Force a processing state machine into UX/UI: - queued → processing → success → failed → retry - retention + deletion UX

## 7.3 What if you start building first and then realize you need “real SaaS” features?

### Refactor vs redo (practical rule)

- Refactor if your data model already has workspace_id and you can add RLS/roles.

- Redo core layers if you built everything around user_id and later need workspaces + invites.

- Scrap is rare if you followed the brief → ADR → architecture gate.

### Rescue plan (minimum pain order)

- Introduce workspaces + workspace_members

- Add workspace_id to every domain table

- Enable RLS table-by-table

- Move writes to server-side endpoints/actions

- Add API key storage + server proxy pattern

- Add job queue/worker for long-running tasks

## 7.4 How to minimize vibe-coding technical debt (near-zero in practice)

Near-zero debt is achievable as “bounded debt”: you prevent structural debt and continuously pay the small stuff.

### The “Vibe Coding Reliability Protocol”

- Small slices only

  - Build end-to-end vertical slices (UI + API + DB + tests) per feature.

- Definition of Done gates (block merges)

  - lint + typecheck

  - minimum tests (smoke)

  - Security Validator pass

  - RLS for tenant tables

  - webhook signature + idempotency

  - no secrets in client/logs

  - loading/empty/error states implemented

- ADRs (decision log)

  - Record why you chose tenancy, storage, job model, BYOK approach.

- Security threading

  - Run security reviews at Gate A/B/C and for sensitive code diffs.

- Operability

  - Add logs/events and admin surfaces early enough to debug production.

## 7.5 BYOK & secret safety (decision guide + implementation patterns)

You requested a practical decision guide (don’t assume one default).

### Options for storing per-tenant secrets (BYOK)

Option 1 — Encrypted column in Postgres (Supabase DB) - Pros: simple, in your core DB, works for most MVPs - Cons: you must manage encryption/key management carefully - Best when: early stage, moderate secret volume

Option 2 — Supabase Vault (if available in your plan/region) - Pros: purpose-built secret storage, better separation - Cons: feature availability and operational considerations - Best when: you want safer defaults without running your own KMS

Option 3 — External secrets manager/KMS (AWS/GCP/etc.) - Pros: strongest separation, enterprise-friendly - Cons: more setup/ops; adds cost/complexity - Best when: regulated data, enterprise customers, high risk tolerance needed

### Decision checklist (pick the lightest option that meets risk)

- Do you store customer-owned keys that could cause financial loss if leaked?

- Do you need auditing (who accessed which secret, when)?

- Do you need regional residency or enterprise assurance?

- Do you need rotation policies per tenant?

### Non-negotiable implementation rules

- Keys never go to the browser.

- Keys are never logged.

- Display key only once on creation; later show masked preview.

- Server-side proxy pattern (browser → your server → provider).

- Provide rotate/revoke flows and audit metadata (rotated_at, last_used_at).

## 7.6 Long-running jobs (practical options and when to use them)

With Vercel serverless, don’t run long tasks inside request handlers.

### Option A — “Starter async” using Supabase + polling

- Use DB rows as job records + a scheduled function/cron to process

- Best when: small volumes, you want to keep ops minimal

### Option B — Dedicated job runner (recommended for OCR/AI pipelines)

- Add a worker service + queue (Phase 1 or 1.5 depending on need)

- Best when: processing > 30–60 seconds, file pipelines, retries needed

### Option C — Managed workflow services (fast to adopt)

- Use a managed job/workflow tool (when you want speed + retries)

- Best when: you want robust retries/observability without building a worker stack

Decision trigger: If your core feature depends on processing files or calling AI models, treat “Option B or C” as Phase 1, not later.

## 7.7 Routes to scale (100 → 1k → 10k and beyond)

This section is actionable if you treat each “route” as a triggered upgrade, not a rewrite.

### MVP (≤100 users): ship fast, don’t bake in future pain

Do now (non-negotiable): - workspace_id + membership table (or intentionally single-user) - RLS enabled for tenant-scoped tables - server-side authZ checks on writes - Stripe webhooks as source of truth - API keys/webhooks minimal but well-designed - uploads constraints + private storage + deletion plan

Avoid now: - premature microservices - complex workflow engines unless your core feature requires it

### Phase 1 (≤1,000 users): production hygiene

Trigger this when: - you see slow pages/queries, rising error rates, more support tickets

Do: - indexes + query optimization + pagination - caching where appropriate - webhook delivery logs + retries visibility - background processing if long tasks exist - admin console minimum ops panels (jobs, webhooks, billing)

### Phase 1.5 (≤10k users): “jobs + API hardening” becomes standard

You can start here earlier if your core feature is processing-heavy.

Trigger this when: - long-running tasks are core (OCR/AI extraction) - you need robust retries, throughput, and observability

Do: - adopt Option B/C jobs model (worker + queue or managed workflows) - add rate limiting on API + expensive endpoints - adopt API versioning + idempotency keys - add better audit logging + admin tooling

### Phase 2 (enterprise / >10k / higher risk)

Trigger this when: - enterprise asks for SSO/audit/export, or you have compliance requirements

Do: - SSO/SCIM, audit exports, stronger retention policies - tighter operational controls, incident response readiness - optional service separation for heavy workloads

## 7.8 Practical prompts that make Section 7 usable

### Prompt 7B — Scale Readiness Check (run before coding and before launch)

[ROLE: SCALE READINESS REVIEWER]

Input:
- Shared Design Brief
- Architecture outline
- MVP scope and expected traffic (100/1k/10k)

Output:
1) Current phase recommendation (MVP vs Phase 1 vs 1.5)
2) 10 must-do items now (non-negotiable)
3) 10 can-wait items (defer safely)
4) Performance risks (queries, N+1, pagination)
5) Operational risks (jobs, webhooks, monitoring)
6) Security risks (RLS, BYOK, uploads)
7) “Upgrade triggers”: what metrics/events mean it’s time to move phases

Keep it practical and tailored to this product.

### Prompt 7C — Admin Console Scope & IA (customer admin + super admin)

[ROLE: PRODUCT DESIGN LEAD — Admin Console]

Input:
- Shared Design Brief

Output:
1) Customer Admin IA (pages + permissions)
2) Internal Super Admin IA (pages + actions)
3) Minimum MVP admin pages (must ship)
4) Phase 1 admin pages (next)
5) Data needed per page (what tables/events)
6) Security notes (who can see/do what)

Keep it implementation-ready.

# Part 8 — Security Workstream (Make Vibe Coding Safe)

Security is not a one-time review. It’s a recurring workstream with artifacts and tests.

## 8.1 What you run, and when (security schedule)

- After Stage 0 (Design Brief): threat model light + abuse cases + requirements

- After Stage 4 (Architecture): validate RLS strategy, BYOK storage, webhooks, uploads, job model

- During Stage 5 (Build): run a diff-based security review for every security-sensitive change

- Before launch: run the release security checklist

## 8.2 Security artifacts (practical deliverables)

- Threat Model Light (1 page)

- Abuse Case List (5–15)

- Security Acceptance Criteria (becomes Definition of Done)

- Security Test Plan (manual + automated)

## 8.3 Prompts you actually run

### Prompt 8A — Threat Model Light (from the brief)

[ROLE: SECURITY VALIDATOR — Threat Model Light]

Input:
- Business One-Pager + Shared Design Brief

Output:
1) Assets (what must be protected)
2) Actors (users/admins/attackers)
3) Trust boundaries (browser/server/DB/3rd party)
4) Top 10 abuse cases
5) Security requirements (MVP)
6) Security tests to add now

Ask up to 10 questions if needed, then produce the artifact.

### Prompt 8B — Architecture Security Review (from architecture notes)

[ROLE: SECURITY VALIDATOR — Architecture Review]

Input:
- Architecture outline (data model + APIs + RLS + billing + uploads + jobs)

Output:
1) Critical risks (ranked)
2) RLS/authZ gaps and fixes
3) Stripe webhook verification + idempotency checklist
4) Upload pipeline risks (content type/size, private storage, scanning)
5) BYOK storage/access risks and fixes
6) Rate limiting and abuse resistance plan
7) Tests required before launch

### Prompt 8C — Diff-based Security Review (for vibe coding)

[ROLE: SECURITY VALIDATOR — Diff Review]

I will paste a summary of code changes (or file list + key snippets). You will:
- Identify security risks
- Propose exact fixes
- Update the security acceptance criteria if needed

Input:
<<<
PASTE CHANGED FILES + SNIPPETS / DIFF SUMMARY
>>>

Output:
1) Risks by severity
2) Exact fixes
3) Tests to add
4) Safe logging/secrets check
5) Go/No-Go decision for merge

## 8.4 Practical “no-leak” checklist (BYOK focus)

- No secrets in client bundles (never expose keys in Next.js client components)

- No secrets in logs (server logs, analytics events)

- Keys stored encrypted / in a secret store; access controlled

- Key shown once only; masked thereafter

- Server-side proxy to call providers

- Rotate/revoke flows exist

# Part 9 — Project Starter Pack (Templates + Prompts + Examples)

You’re using a Google Doc now (good). This section makes it easy to later move to GitHub.

## 9.1 Recommended Google Doc structure (copy/paste headings)

- Business One-Pager

- Shared Design Brief

- ADR Log (Decision Records)

- UX Package (v1/v2)

- UI Specs

- Architecture Notes

- Security Artifacts

- Build Notes (implementation log)

- QA + Release Checklist

## 9.2 Optional GitHub /docs structure (when you’re ready)

You can mirror the Google Doc into files later. This structure matches the artifact tracker. - /docs/business-one-pager.md - /docs/design-brief.md - /docs/ux-package.md - /docs/ui-specs.md - /docs/architecture.md - /docs/adr/ADR-001-tenancy.md - /docs/adr/ADR-002-api-auth.md - /docs/adr/ADR-003-webhooks.md - /docs/adr/ADR-004-uploads-processing.md - /docs/adr/ADR-005-byok-secrets.md - /docs/security/threat-model.md - /docs/security/security-acceptance.md - /docs/api/public-api.md - /docs/api/webhooks.md - /docs/ops/admin-console.md - /docs/release/qa-release.md

## 9.2.1 Minimal docs/README.md index template (copy/paste)

Use this as your docs landing page so everything is easy to find.

# Project Docs

## Product
- [Business One-Pager](./business-one-pager.md)
- [Design Brief](./design-brief.md)

## Design
- [UX Package](./ux-package.md)
- [UI Specs](./ui-specs.md)

## Architecture
- [Architecture Notes](./architecture.md)
- ADRs
  - [ADR-001 Tenancy + Roles + RLS](./adr/ADR-001-tenancy.md)
  - [ADR-002 Public API + Auth](./adr/ADR-002-api-auth.md)
  - [ADR-003 Webhooks](./adr/ADR-003-webhooks.md)
  - [ADR-004 Uploads + Processing](./adr/ADR-004-uploads-processing.md)
  - [ADR-005 BYOK Secrets](./adr/ADR-005-byok-secrets.md)

## Security
- [Threat Model Light](./security/threat-model.md)
- [Security Acceptance Criteria](./security/security-acceptance.md)

## API
- [Public API Spec](./api/public-api.md)
- [Webhooks Spec](./api/webhooks.md)

## Ops
- [Admin Console IA](./ops/admin-console.md)

## Release
- [QA + Release Checklist](./release/qa-release.md)

## 9.2.2 Branch naming convention (strict-gate friendly)

When you’re solo, consistency matters because it reduces cognitive load and keeps PRs small.

Recommended patterns: - feat/<short-desc> (new feature) - fix/<short-desc> (bug fix) - docs/<short-desc> (docs/artifacts only) - sec/<short-desc> (security-related change) - chore/<short-desc> (maintenance)

Examples: - feat/onboarding-flow - sec/rls-policy-hardening - docs/add-adr-webhooks

## 9.2.3 PR checklist template (copy/paste)

Create .github/pull_request_template.md with the following:

## What changed
- 

## Why
- 

## Scope
- [ ] Small PR (ideally < 300 lines changed)
- [ ] No UX changes beyond spec (or listed below)

## UX/UI
- [ ] Matches UX flows + UI specs
- [ ] Includes states: loading / empty / error / validation

## Security (required)
- [ ] No secrets committed (.env*, keys, tokens)
- [ ] No secrets exposed to the browser
- [ ] No PII in logs
- [ ] AuthZ enforced server-side for writes
- [ ] RLS updated/tested if DB tables changed
- [ ] Stripe webhook verification/idempotency (if billing touched)
- [ ] Upload constraints/private access (if uploads touched)

## Tests / Checks
- [ ] `npm run lint` passes
- [ ] `npm run typecheck` passes
- [ ] `npm test` passes (if present)
- [ ] CI is green

## Ops
- [ ] Logging/monitoring events added where needed
- [ ] Admin Console updated (if relevant)

## Notes / Follow-ups
-

## 9.3 ADR templates (so you don’t drift)

### Prompt 7A — Generate ADR set (run right after the Design Brief)

[ROLE: SOLUTION ARCHITECT — ADR Generator]

Input:
- Shared Design Brief
- Any known constraints (stack, API, uploads, BYOK, jobs)

Output: Create 5 ADRs using this structure:
- Context
- Decision
- Alternatives considered
- Consequences
- Implementation notes
- Acceptance criteria

ADRs to generate:
ADR-001 Tenancy + Roles + RLS strategy
ADR-002 Public API + Auth + Rate limiting approach
ADR-003 Webhooks (events, signing, retries, delivery logs)
ADR-004 File uploads + storage + retention + processing pipeline
ADR-005 BYOK secret storage + access + rotation + audit

Keep each ADR concise (0.5–1 page).

### Example (expected ADR output — short)

- Context: multi-tenant SaaS with workspaces; must prevent tenant data leaks.

- Decision: use workspaces + workspace_members; all domain tables include workspace_id; enable RLS on all tenant tables.

- Alternatives: user-scoped tables; app-side filtering.

- Consequences: migration discipline; tests required.

## 9.4 API + webhooks templates (public-facing and internal)

### Prompt 9A — Public API v1 spec (minimal, practical)

[ROLE: API DESIGNER]

Input:
- Shared Design Brief
- Architecture outline (entities)

Output:
1) Auth method (API keys now; OAuth later)
2) Base URL + versioning
3) Core resources and endpoints (CRUD where needed)
4) Pagination + filtering rules
5) Idempotency strategy for writes
6) Error format
7) Rate limiting guidance

Keep it MVP-sized.

### Prompt 9B — Webhooks spec (events + retries + delivery logs)

[ROLE: API DESIGNER — Webhooks]

Input:
- Shared Design Brief
- Key domain events (what matters to customers)

Output:
1) Event list (name + when it fires)
2) Payload shape (fields)
3) Signing method + secret rotation
4) Retry strategy and backoff
5) Delivery logs (what you store)
6) Customer UI requirements (test event, last deliveries)

## 9.5 File uploads decision template

### Prompt 9C — Uploads + processing design (UX + architecture)

[ROLE: SOLUTION ARCHITECT + UX]

Input:
- Shared Design Brief
- File types/sizes (if known)

Output:
1) Upload UX flow + states
2) Storage choice options (Supabase vs S3/R2) + when to choose
3) Processing model options (starter vs worker/queue)
4) Security controls (private buckets, signed URLs, type/size checks, scanning option)
5) Retention + deletion plan
6) Cost/scale considerations (qualitative)

## 9.6 GitHub “lightweight” guidance (for beginners)

- Start with one repo.

- Keep a /docs folder.

- Add one file per artifact.

- Treat each change as a small commit.

- Introduce gates gradually (lint/typecheck first, then tests, then secret scanning).

## 9.7 Local project folder + GitHub linking (recommended)

You asked for a workflow where each project has a folder and the artifacts live there, synced to a GitHub repo.

### Recommended approach (most practical)

- Keep the source of truth locally in a project folder.

- Store artifacts as Markdown in /docs.

- Sync to GitHub from day 1.

### Local folder structure (starter)

- / (repo root)

- /app (Next.js)

- /components

- /lib

- /docs (ALL handbook artifacts)

  - /docs/business-one-pager.md

  - /docs/design-brief.md

  - /docs/ux-package.md

  - /docs/ui-specs.md

  - /docs/architecture.md

  - /docs/adr/ADR-001-tenancy.md …

  - /docs/security/threat-model.md

  - /docs/security/security-acceptance.md

  - /docs/api/public-api.md

  - /docs/api/webhooks.md

  - /docs/ops/admin-console.md

  - /docs/release/qa-release.md

### Linking local folder → GitHub repo (your chosen option: B)

You said you want the assistant to initialize the repo locally and connect it to GitHub.

What you do first (GitHub UI): - Create a private repo in GitHub (empty or with README is fine). - Copy the repo URL.

What the assistant does (Claude Code / local): - Initialize git in your project folder - Add remote origin (your repo URL) - Create /docs structure + starter files - Add CI workflows (strict gating) - Commit + push to main

### Strict gates from day 1 (what this means in practice)

You want merges blocked unless checks pass. Achieve this with: 1) Pull requests only (even if solo) 2) CI checks: lint + typecheck + secret scan 3) Vercel preview deployment as an additional check 4) Branch protection rule on main (if available in your repo settings): - Require PR before merge - Require status checks to pass - Require up-to-date branches

If your plan/UI doesn’t expose a setting, follow the same rule manually: never merge unless CI is green.

## 9.8 GitHub browser-first workflow (no terminal required) (no terminal required)

This is the simplest path when you mainly use the browser.

### Step 1 — Create the repo

- Create a new repository in GitHub.

- Choose Private by default.

- Add a README.

### Step 2 — Add a /docs folder

- In the repo, click Add file → Create new file

- Name it: docs/README.md (this creates the folder)

- Paste a short index that links to your docs files.

### Step 3 — Mirror your Google Doc into files

Create these files over time (copy/paste sections from your Google Doc): - docs/business-one-pager.md - docs/design-brief.md - docs/adr/ADR-001-tenancy.md … - docs/security/threat-model.md - docs/security/security-acceptance.md - docs/api/public-api.md - docs/api/webhooks.md - docs/release/qa-release.md

### Step 4 — Use branches + PRs (still browser-only)

- Create a branch (GitHub UI offers branch creation when editing files)

- Make changes, commit to the branch

- Open a Pull Request (PR)

- Use the PR checklist from Part 5 + the security prompts (8C) before merging

## 9.9 Practical gates without being a Git expert without being a Git expert

Even if you don’t write much code yourself, you can still enforce gates: - Require “Checks must pass” before merge (GitHub settings) - Use Vercel preview deployments as a build check - Run Security diff review (Prompt 8C) on any sensitive PR

## 9.10 GitHub Actions examples (copy/paste)

These are optional but strongly recommended for strict gating.

### 9.10.1 CI: lint + typecheck + gitleaks (npm)

name: CI
on:
  pull_request:
  push:
    branches: [main]

jobs:
  lint_typecheck:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - uses: actions/setup-node@v4
        with:
          node-version: '20'
          cache: 'npm'
      - run: npm ci
      - run: npm run lint
      - run: npm run typecheck

  secret_scan:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - name: Run gitleaks
        uses: gitleaks/gitleaks-action@v2
        env:
          GITHUB_TOKEN: ${{ secrets.GITHUB_TOKEN }}

### 9.10.2 Add tests (if you have them)

- run: npm test

How to use: - Create: .github/workflows/ci.yml - Paste the config - Ensure package.json has scripts: lint and typecheck (add them early)

— (repo-level safety) Because GitHub secret scanning features vary by plan, a common approach is to run an open-source scanner in CI.

Example using a generic secret scanning step (choose a tool that fits your repo):

secret_scan:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - name: Secret scan
        run: |
          echo "Run a secret scanning tool here (e.g., gitleaks/trufflehog)" 
          echo "Fail the build if secrets are detected"

How to use these examples: - Create file: .github/workflows/ci.yml - Paste one of the configs - Ensure your package.json has scripts: lint, typecheck, and optionally test

# Next: Paste your business research/business plan

Use Prompt 0 (Business One-Pager), then use the output to create the Shared Design Brief.

Use Prompt 0 (Business One-Pager), then use the output to create the Shared Design Brief.